## Slide 1: Agile Presentation
By Connor Camire

## Slide 2: Scrum Roles, Scrum Master
The scrum Master functions as the teams facilitator/coach. Needing to be knowledgeable enough in the ways of a scrum team to assist the other members.
Scrum master Tasks
Coaching the team
Ensure the members know that teams goals
Facilitate the scrum meetings
Help the team overcome impediments
Working with your organization to ensure company standards are met.
(Scrum.org)

## Slide 3: Scrum Roles, Developer
The team members, creates the program necessarily for the current sprint.
Developer Tasks
Manages the sprints backlog
Adapts based on the daily scrum
A major contributor towards the sprints goals
(Scrum.org)

## Slide 4: Scrum Roles, Product Owner
The middle man between the stakeholders, end users, and scrum master.
Product Owner Tasks
Sets the products goals
Orders the backlog
Works with the developers to maintain the backlog
Gets feedback from users
(Scrum.org)

## Slide 5: The stages of Agile development
Stage 1 Concept
The stakeholder and the product owner work together to create the project's goals. Working to determine how to go about the project and how long they believe it will take for the projects development.
Stage 2 Inception
A team is chosen for the project. Planning begins for what is needed for the project. Such as techniques and possible templates.
Stage 6 Review
Keeping vigilant on users reviews of the program/feature. Making sure to considered suggestion for changes. In addition to updating the site to address any reported issues or bugs.
Stage 3 Iteration
UI/UX designers work together to ensure that all the businesses needs and users feedback is correctly implemented. Usually the longest stage. With the agile iteration your team can focus on making a working product and updating its specificity later if and when necessary.
Stage 5 Production
Releasing the program once it is ready.
Stage 4 Testing
Once the team is please with the first Iteration. They will Ensure the code is clean and works without error.
(GeeksforGeeks)

## Slide 6: The Waterfall Model problems
“Like a waterfall, each process phase cascades downward sequentially through five stages”(Atlassian). Since this project required iteration. The Waterfalls linear progression is likely to cause problems. Since we do not have daily meetings. The team is more likely to complete the program before hearing from the stakeholders/users again. Meaning if any changes need to be made. It will have to be done after original implementation. Leading to wasted time and resources. Were the agile method would have had the team learning of the new requirements sooner.

## Slide 7: Waterfall and Agile
Waterfall and Agile planning methods both thrive in different situations.
WaterFall
Sequential
Phases-gated
Clear boundaries between phases
Agile
Iterative
Incremental
Overlapping phases with continuous feedback loops.
(Murthy, 580, 2024)

## Slide 8: Why choose agile
As explained pior, This project demanted repeated iteration and changes. Making Agile the perfect method for this style of project. In a project with a very defined end result. I would choose waterfall, but if there is uncertainty with scope or requirements of the project. Utilizing agile, will allow the team to adapt as necessary. To create the best possible product.

## Slide 9: Works cited
Atlassian. “Waterfall Methodology for Project Management.” Atlassian, www.atlassian.com/agile/project-management/waterfall-methodology. Accessed 20 Feb. 2025.
Murthy MR, Narasimha. “Comparative analysis of waterfall and Agile Software Development Models: A comprehensive review.” International Journal of Science and Research (IJSR), vol. 13, no. 1, 5 Jan. 2024, pp. 580–581, https://doi.org/10.21275/sr24105103239.
“Stages of the Agile SDLC (Software Development Lifecycle).” GeeksforGeeks, GeeksforGeeks, 31 July 2024, www.geeksforgeeks.org/stages-of-the-agile-sdlc-software-development-lifecycle/.
“What Is a Daily Scrum?” Scrum.Org, www.scrum.org/resources/what-is-a-daily-scrum. Accessed 10 Feb. 2025.